# AI Arbitration — GenLayer Hackathon Project

### Complete MVP Architecture & Execution Plan

Target: Working demo in 6–8 hours | Team: 2 people | Platform: GenLayer Bradbury Testnet

## ⚡ GenLayer Primer (Critical Context)

Before diving in — GenLayer is not standard EVM. Its "Intelligent Contracts" are Python files where validators can call LLMs directly inside the contract. The consensus is handled by GenLayer's own protocol ("Optimistic Democracy"): each validator runs the contract with its own LLM, and if a supermajority agrees on the output, it's accepted on-chain. This means you get multi-LLM consensus for free from the protocol layer — your job is to write the contract logic well.

| Concept | What it means in practice |
| --- | --- |
| Intelligent Contract | Python file, not Solidity |
| gl.get_contract_runner().call_llm_with_principle() | Call an LLM from inside the contract |
| Validators | Multiple nodes, each running your contract with different LLMs |
| Optimistic Democracy | Validators vote on LLM output — consensus = final truth |
| Bradbury Testnet | Current live testnet, use GenLayer Studio to deploy |

## 1. PROJECT ARCHITECTURE

### System Design Overview

┌─────────────────────────────────────────────────────────────┐

│                        USER / JUDGE                         │

└──────────────────────────┬──────────────────────────────────┘

│ HTTP

┌──────────────────────────▼──────────────────────────────────┐

│                   FRONTEND (Optional)                       │

│           React or plain HTML — dispute UI                  │

└──────────────────────────┬──────────────────────────────────┘

│ REST

┌──────────────────────────▼──────────────────────────────────┐

│                   BACKEND SERVICE                           │

│        Python/FastAPI  ─  orchestrates flow                 │

│   - Calls GenLayer RPC to submit transactions               │

│   - Monitors dispute state                                  │

│   - Optional: LLM pre-processing / evidence summarization  │

└──────────────────────────┬──────────────────────────────────┘

│ JSON-RPC

┌──────────────────────────▼──────────────────────────────────┐

│              GENLAYER BRADBURY TESTNET                      │

│                                                             │

│  ┌──────────────────────────────────────────────────────┐  │

│  │         AI ARBITRATION INTELLIGENT CONTRACT          │  │

│  │  (Python file deployed on-chain)                     │  │

│  │                                                      │  │

│  │  createDispute() ─── submitEvidence() ───────────    │  │

│  │  resolveDispute() ── calls LLM internally ────────   │  │

│  │  getDispute()    ─── returns verdict + reason ────   │  │

│  └──────────────────────────────────────────────────────┘  │

│                           │                                 │

│  ┌────────────────────────▼─────────────────────────────┐  │

│  │           VALIDATOR NETWORK (built-in)               │  │

│  │  Validator A: calls GPT-4 → verdict A                │  │

│  │  Validator B: calls Claude → verdict B               │  │

│  │  Validator C: calls Llama → verdict C                │  │

│  │  ──────────────────────────────────────              │  │

│  │  Optimistic Democracy: 2/3 agree → FINAL             │  │

│  └──────────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────────┘

### On-Chain vs Off-Chain

| Layer | On-Chain (Contract) | Off-Chain (Backend) |
| --- | --- | --- |
| Dispute creation | ✅ stored | ✅ triggers it |
| Evidence | ✅ stored in contract state | Optional: pre-process before submitting |
| AI verdict | ✅ called & stored in contract | Not needed (GenLayer handles it) |
| Consensus | ✅ handled by GenLayer validators | N/A |
| UI / display | ❌ | ✅ reads contract state |

## 2. MVP DEFINITION

### ✅ INCLUDE (6–8 hour build)

- Deploy one Intelligent Contract on Bradbury testnet with createDispute, submitEvidence, resolveDispute

- LLM prompt inside resolveDispute that returns structured JSON verdict

- Backend with 3–4 REST endpoints that wrap GenLayer RPC calls

- A minimal demo UI (can be plain HTML with fetch calls, no framework needed)

- One end-to-end working scenario with a pre-written dispute (so demo doesn't fail live)

- README with setup and walkthrough

### ❌ EXCLUDE (post-hackathon)

- User authentication / wallets in the UI (hardcode test accounts)

- IPFS or external evidence storage

- Multiple contract types (one dispute template is enough)

- Fee/staking mechanics

- Event listeners / websockets (use polling)

- Edge case handling (let it break gracefully in demo)

- Unit tests beyond manual testing

### The MVP in one sentence

A web UI where you fill out a dispute form, click "Resolve with AI", and the contract calls an LLM via GenLayer — the consensus verdict appears on-screen with the AI's reasoning.

## 3. SMART CONTRACT DESIGN

### File: contracts/ai_arbitration.py

# GenLayer Intelligent Contract

# Deployed on Bradbury Testnet

from typing import Any

import gl  # GenLayer SDK (available in contract environment)

import json

class AIArbitration:

"""

AI-powered dispute resolution via GenLayer's multi-LLM consensus.

Validators each call their LLM with the same prompt — optimistic

democracy produces a consensus verdict stored permanently on-chain.

"""

disputes: dict        # dispute_id (str) -> dispute object

dispute_count: int    # auto-incrementing ID

def __init__(self):

self.disputes = {}

self.dispute_count = 0

# ─── WRITE FUNCTIONS ───────────────────────────────────────────

@gl.public.write

def create_dispute(

self,

claimant: str,

respondent: str,

title: str,

description: str

) -> int:

"""Creates a new dispute. Returns its ID."""

dispute_id = self.dispute_count

self.disputes[str(dispute_id)] = {

"id": dispute_id,

"claimant": claimant,

"respondent": respondent,

"title": title,

"description": description,

"evidence": [],

"status": "open",        # open | resolved

"verdict": None,

"reason": None,

"confidence": None,

"timestamp_created": gl.get_block_timestamp(),

"timestamp_resolved": None,

}

self.dispute_count += 1

return dispute_id

@gl.public.write

def submit_evidence(

self,

dispute_id: int,

party: str,       # "claimant" or "respondent"

content: str

) -> None:

"""Appends evidence to an open dispute."""

d = self.disputes[str(dispute_id)]

assert d["status"] == "open", "Dispute already resolved"

assert party in ("claimant", "respondent"), "Invalid party"

d["evidence"].append({

"party": party,

"content": content

})

@gl.public.write

def resolve_dispute(self, dispute_id: int) -> str:

"""

Triggers AI resolution. GenLayer validators each call their own

LLM with this prompt — consensus result is finalized on-chain.

"""

d = self.disputes[str(dispute_id)]

assert d["status"] == "open", "Already resolved"

assert len(d["evidence"]) > 0, "No evidence submitted"

# Build evidence block

evidence_lines = "\n".join([

f"[{e['party'].upper()}]: {e['content']}"

for e in d["evidence"]

])

# Arbitration prompt — clear, structured, forces JSON output

prompt = f"""

You are an impartial AI arbitrator in a blockchain-based dispute resolution system.

Your verdict is final and will be recorded permanently on-chain.

=== DISPUTE #{dispute_id} ===

Title: {d['title']}

Description: {d['description']}

Claimant: {d['claimant']}

Respondent: {d['respondent']}

=== EVIDENCE ===

{evidence_lines}

=== INSTRUCTIONS ===

Analyze the evidence objectively. Identify the stronger case.

Do NOT take sides based on identity — judge only the evidence.

Respond ONLY with valid JSON, no markdown, no explanation outside JSON:

{{

"verdict": "FAVOR_CLAIMANT" or "FAVOR_RESPONDENT" or "INCONCLUSIVE",

"reason": "2-3 sentence explanation of your reasoning",

"confidence": 0.0 to 1.0

}}

"""

# This is the key GenLayer call — each validator runs this

# with their own LLM. Consensus = optimistic democracy.

raw = gl.get_contract_runner().call_llm_with_principle(

prompt,

"Be fair, impartial, and base your verdict solely on evidence provided."

)

# Parse and store result

try:

result = json.loads(raw)

verdict = result.get("verdict", "INCONCLUSIVE")

reason  = result.get("reason", "No reason provided.")

confidence = float(result.get("confidence", 0.5))

except Exception:

verdict    = "INCONCLUSIVE"

reason     = f"AI returned unparseable response: {raw[:200]}"

confidence = 0.0

d["status"]             = "resolved"

d["verdict"]            = verdict

d["reason"]             = reason

d["confidence"]         = confidence

d["timestamp_resolved"] = gl.get_block_timestamp()

return verdict

# ─── READ FUNCTIONS ────────────────────────────────────────────

@gl.public.read

def get_dispute(self, dispute_id: int) -> dict:

"""Returns full dispute object including verdict."""

return self.disputes[str(dispute_id)]

@gl.public.read

def get_all_disputes(self) -> list:

"""Returns all disputes (for demo listing)."""

return list(self.disputes.values())

@gl.public.read

def get_dispute_count(self) -> int:

return self.dispute_count

### Data Structures Summary

Dispute {

id:                 int

claimant:           str     (address or name)

respondent:         str     (address or name)

title:              str

description:        str

evidence:           list[{ party: str, content: str }]

status:             "open" | "resolved"

verdict:            "FAVOR_CLAIMANT" | "FAVOR_RESPONDENT" | "INCONCLUSIVE" | null

reason:             str | null

confidence:         float | null

timestamp_created:  int

timestamp_resolved: int | null

}

### How Consensus is Stored

GenLayer's validators each independently execute resolve_dispute. Each validator's LLM produces a verdict. The optimistic democracy protocol compares these outputs — if ≥ configured threshold of validators agree (same verdict JSON), the transaction is accepted and the state change is written to chain. This is consensus without you writing a single consensus algorithm.

## 4. AI CONSENSUS LOGIC

### How It Works in GenLayer

You don't manually orchestrate multiple LLMs — GenLayer does it for you:

Your contract calls call_llm_with_principle(prompt, principle)

│

▼

┌─────────────────────────────────────────────┐

│  Validator 1 → OpenAI GPT-4    → "FAVOR_CLAIMANT"   │

│  Validator 2 → Anthropic Claude → "FAVOR_CLAIMANT"  │

│  Validator 3 → Llama 3.3       → "FAVOR_RESPONDENT" │

│  Validator 4 → Mistral         → "FAVOR_CLAIMANT"   │

└─────────────────────────────────────────────┘

│

▼

3/4 agree → FAVOR_CLAIMANT accepted

Transaction finalized on Bradbury testnet

### Optimistic Democracy Simulation (for demo narration)

For the demo, narrate it this way: "Each validator independently queries a different LLM with the same evidence. If the majority reach the same conclusion, the verdict is written to the blockchain — no single AI can corrupt the result."

### Enhancing the Prompt (AI person's job)

The AI/data person should iterate on the prompt to maximize verdict consistency across models. Key techniques:

- Force JSON-only output (no prose outside the JSON block)

- Include explicit tie-breaking instructions ("when evidence is equal, favor the respondent who provided more detail")

- Use "principle" parameter to encode jurisprudential rules: "Apply fairness, proportionality, and evidence-based reasoning"

- Add a confidence score so the UI can display certainty

## 5. BACKEND IMPLEMENTATION PLAN

### Tech Stack

Python 3.11+

FastAPI          — REST API (fast to write, auto-docs at /docs)

genlayer-py      — GenLayer SDK for Python

python-dotenv    — env variable management

uvicorn          — ASGI server

httpx            — async HTTP calls

### File: backend/main.py

from fastapi import FastAPI, HTTPException

from fastapi.middleware.cors import CORSMiddleware

from pydantic import BaseModel

from genlayer import GenLayerClient

import os

app = FastAPI(title="AI Arbitration Backend")

app.add_middleware(CORSMiddleware, allow_origins=["*"], allow_methods=["*"], allow_headers=["*"])

# Init GenLayer client pointing at Bradbury testnet

client = GenLayerClient(

rpc_url=os.getenv("GENLAYER_RPC_URL", "https://studio.genlayer.com/api"),

private_key=os.getenv("PRIVATE_KEY")

)

CONTRACT_ADDRESS = os.getenv("CONTRACT_ADDRESS")

# ─── Models ──────────────────────────────────────────────────────

class CreateDisputeRequest(BaseModel):

claimant: str

respondent: str

title: str

description: str

class SubmitEvidenceRequest(BaseModel):

dispute_id: int

party: str   # "claimant" or "respondent"

content: str

# ─── Endpoints ───────────────────────────────────────────────────

@app.post("/disputes")

async def create_dispute(req: CreateDisputeRequest):

"""Create a new dispute on-chain."""

tx = client.contract(CONTRACT_ADDRESS).write(

"create_dispute",

req.claimant,

req.respondent,

req.title,

req.description

)

return {"tx_hash": tx.hash, "message": "Dispute created"}

@app.post("/disputes/{dispute_id}/evidence")

async def submit_evidence(dispute_id: int, req: SubmitEvidenceRequest):

"""Submit evidence for a dispute."""

tx = client.contract(CONTRACT_ADDRESS).write(

"submit_evidence",

dispute_id,

req.party,

req.content

)

return {"tx_hash": tx.hash, "message": "Evidence submitted"}

@app.post("/disputes/{dispute_id}/resolve")

async def resolve_dispute(dispute_id: int):

"""Trigger AI resolution — GenLayer validators call LLMs."""

tx = client.contract(CONTRACT_ADDRESS).write(

"resolve_dispute",

dispute_id

)

# Poll for result (transactions are async on GenLayer)

result = client.wait_for_transaction(tx.hash, timeout=60)

return {"tx_hash": tx.hash, "result": result}

@app.get("/disputes/{dispute_id}")

async def get_dispute(dispute_id: int):

"""Read dispute state from chain."""

data = client.contract(CONTRACT_ADDRESS).read(

"get_dispute",

dispute_id

)

return data

@app.get("/disputes")

async def get_all_disputes():

"""List all disputes."""

data = client.contract(CONTRACT_ADDRESS).read("get_all_disputes")

return {"disputes": data}

@app.get("/health")

async def health():

return {"status": "ok", "contract": CONTRACT_ADDRESS}

### Flow Summary

1. Frontend POST /disputes           → backend calls contract.write("create_dispute")

2. Frontend POST /disputes/1/evidence → backend calls contract.write("submit_evidence")

3. Frontend POST /disputes/1/resolve  → backend calls contract.write("resolve_dispute")

GenLayer validators execute + call LLMs

Consensus reached → state finalized

4. Frontend GET  /disputes/1          → backend calls contract.read("get_dispute")

Returns verdict, reason, confidence

## 6. GITHUB REPO STRUCTURE

### Monorepo (recommended for 2-person hackathon)

ai-arbitration/

├── README.md                    ← setup + demo instructions

├── .env.example                 ← template for env vars

├── .gitignore

│

├── contracts/

│   ├── ai_arbitration.py        ← THE Intelligent Contract

│   └── deploy.py                ← deployment script

│

├── backend/

│   ├── main.py                  ← FastAPI app

│   ├── requirements.txt

│   └── .env                     ← (gitignored) RPC_URL, PRIVATE_KEY, CONTRACT_ADDRESS

│

├── frontend/

│   ├── index.html               ← single-file UI (no framework needed)

│   └── app.js                   ← fetch calls to backend

│

└── demo/

├── demo_scenario.md         ← pre-written dispute for live demo

└── screenshots/             ← backup screenshots in case live fails

### .env.example

GENLAYER_RPC_URL=https://studio.genlayer.com/api

PRIVATE_KEY=your_test_private_key_here

CONTRACT_ADDRESS=deployed_contract_address_here

### README Quick Start

# 1. Deploy contract

cd contracts && python deploy.py

# 2. Start backend

cd backend

pip install -r requirements.txt

cp .env.example .env  # fill in values

uvicorn main:app --reload --port 8000

# 3. Open frontend

open frontend/index.html

# Set API_URL = http://localhost:8000 in app.js

## 7. TASK BREAKDOWN FOR 2 PEOPLE

### Person A — Backend / Blockchain

| Time | Task |
| --- | --- |
| Hour 1 | Set up GenLayer Studio account, get test tokens, read Bradbury docs |
| Hour 2 | Write and deploy ai_arbitration.py contract on Bradbury |
| Hour 3 | Test contract directly in GenLayer Studio playground |
| Hour 4 | Build FastAPI backend with create_dispute + submit_evidence endpoints |
| Hour 5 | Build resolve_dispute endpoint + polling for result |
| Hour 6 | Wire frontend to backend, end-to-end test |
| Hour 7–8 | Bug fixes, prepare demo script, document contract address |

### Person B — Data / AI / Orchestration

| Time | Task |
| --- | --- |
| Hour 1 | Research GenLayer's LLM API (call_llm_with_principle), read examples |
| Hour 2 | Design + iterate on the arbitration prompt |
| Hour 3 | Test prompt against 3+ LLMs manually (GPT-4, Claude, Mistral) for consistency |
| Hour 4 | Build the HTML/JS frontend skeleton (form + evidence fields + result display) |
| Hour 5 | Style frontend minimally, add loading states + result visualization |
| Hour 6 | Write 3 demo dispute scenarios with pre-written evidence |
| Hour 7–8 | Rehearse demo flow, record fallback video, prepare judge pitch |

### Shared Responsibilities

- Agree on contract ABI (function signatures) in Hour 1 — this is the interface between A and B

- Test end-to-end together in Hour 6

- Both contribute to README

## 8. DEMO PLAN (CRITICAL)

### Pre-Demo Setup (do this 30 min before)

- Contract already deployed → note the address

- Backend running at localhost:8000

- Frontend open in browser, pointed at backend

- Have your demo dispute pre-loaded in the UI (dispute #0 already created)

- Have a backup screenshot/video in case testnet is slow

### Live Demo Flow (10 minutes)

Step 1 — Introduce the problem (1 min)

"Imagine you paid a freelancer $2,000 and they delivered incomplete work. In traditional systems, you'd need lawyers, arbitrators, months of waiting. We built AI Arbitration — where the blockchain itself calls multiple AI models to settle disputes in seconds."

Step 2 — Show the contract (1 min)

Open GenLayer Studio, show the deployed contract code. Point out the call_llm_with_principle() line. "This single call is what triggers every validator to query their own AI model."

Step 3 — Create a dispute (2 min)

In the UI, fill out the form:

- Claimant: "Alice (Freelancer Client)"

- Respondent: "Bob (Developer)"

- Title: "Incomplete Smart Contract Delivery"

- Description: "Alice hired Bob to build a token contract for $2,000. Bob delivered a contract missing the required vesting mechanism." Submit → show tx hash on-screen

Step 4 — Submit evidence (2 min)

Claimant evidence: "The original agreement specified token vesting over 12 months. The delivered contract has no vesting function. Here is the original Telegram message from Bob confirming he would implement vesting."

Respondent evidence: "I delivered a fully working ERC-20 token contract on time. Vesting was discussed verbally but was never in the written scope document I signed."

Submit both → show them added to the dispute

Step 5 — Trigger AI resolution (2 min)

Click "Resolve with AI". Show the loading state. "Right now, multiple GenLayer validators are each calling a different LLM — GPT-4, Claude, Llama — with this exact evidence." Result appears: VERDICT: FAVOR_CLAIMANT | Confidence: 0.78 Reason: "The claimant provided contemporaneous evidence of the vesting requirement..."

Step 6 — Show it's on-chain (1 min)

Open GenLayer explorer, show the resolved transaction. "This verdict is now permanent and immutable. No single entity controlled this — it was determined by AI consensus."

Step 7 — Pitch the vision (1 min)

"This is the foundation of trustless AI arbitration — scalable, auditable, decentralized. Imagine DAOs using this for governance disputes, marketplaces for buyer/seller conflicts, or cross-border contracts where no single jurisdiction applies."

### What Judges Will Care About

- ✅ Does it actually work live?

- ✅ Is the GenLayer integration real (not mocked)?

- ✅ Is the "optimistic democracy" angle explained clearly?

- ✅ Does it solve a real problem?

- ✅ Is the code clean and deployable?

## 9. TECH STACK

### Full Stack

| Component | Technology | Why |
| --- | --- | --- |
| Intelligent Contract | Python (GenLayer) | Native GenLayer format |
| Blockchain | GenLayer Bradbury Testnet | Required by hackathon |
| LLM Call | call_llm_with_principle() | GenLayer native, no API keys needed |
| Backend | FastAPI (Python) | Fast to write, auto-docs |
| GenLayer SDK | genlayer-py | Official Python client |
| Frontend | Vanilla HTML + JS | No build step, zero overhead |
| Styling | Tailwind CDN | Quick, no setup |
| Dev environment | Local / VS Code | Simple |

### GenLayer Resources

- Docs: https://docs.genlayer.com

- Studio (deploy + test): https://studio.genlayer.com

- Python SDK: pip install genlayer

- Discord: For testnet tokens + support during hackathon

- Example contracts: https://github.com/genlayer/intelligent-contract-examples

### LLM APIs (if you build an off-chain fallback)

| Provider | Use Case | Cost |
| --- | --- | --- |
| OpenAI GPT-4o | Primary — best reasoning | ~$0.005/call |
| Anthropic Claude 3 Haiku | Fast + cheap backup | ~$0.001/call |
| Groq (Llama 3.3) | Free tier, fast | Free |

## 10. TIME PLAN (HACKATHON)

### Hour-by-Hour Schedule

HOUR 1  [SETUP]

├── Both: Read GenLayer docs, set up Studio accounts

├── A: Get test tokens from faucet

└── B: Test prompt in ChatGPT/Claude manually

HOUR 2  [CONTRACT]

├── A: Write ai_arbitration.py contract

└── B: Refine arbitration prompt, draft 3 demo scenarios

HOUR 3  [DEPLOY + TEST CONTRACT]

├── A: Deploy to Bradbury, test in Studio playground

└── B: Build HTML form skeleton

HOUR 4  [BACKEND]

├── A: FastAPI endpoints (create, submit, resolve)

└── B: Frontend — wire form to backend endpoints

HOUR 5  [INTEGRATION]

├── Both: End-to-end test together

└── Fix whatever breaks

HOUR 6  [POLISH]

├── A: README, .env.example, clean up contract

└── B: UI polish, demo scenario text, loading states

HOUR 7  [DEMO PREP]

├── Both: Full rehearsal of demo flow

├── B: Record 2-min backup video (in case testnet is slow)

└── Push to GitHub

HOUR 8  [BUFFER / SUBMIT]

└── Fix critical bugs, submit, rest

### If Time Runs Out — Priority Order

- Must have: Working contract on Bradbury that resolves a dispute

- Must have: Backend endpoint that calls resolve_dispute and returns result

- Should have: Simple HTML UI

- Nice to have: Polished UI with animations

- Cut if needed: Multiple dispute templates, confidence visualization, history page

### Minimum Viable Demo (if everything goes wrong)

Run resolve_dispute directly in GenLayer Studio playground with hardcoded evidence. Show the LLM output in the Studio UI. It's not pretty but it proves the core mechanic works.

## Appendix: Quick Wins for Judges

- Name the contract address in your README — shows real deployment

- Show the tx hash on the result screen — proves it's on-chain

- Mention the multi-LLM angle explicitly — it's GenLayer's core value prop

- Have a tagline: "Justice at the speed of consensus"

- Quantify: "A dispute that would take 6 months in court resolves in ~45 seconds"

Built for GenLayer Bradbury Testnet Hackathon | Team: 2 people | Stack: Python + FastAPI + GenLayer